Glossary:

MVP: minimal viable product
ARTA: shorthand for the risk mitigation strategies
PSI: potentially shippable increment
Feature: same as backlog item
Product backlog item: a planned feature
Sprint backlog item: a feature being worked on in a past or current sprint
DoD: definition of done: a measure of implementation quality has all the features previously agreed upon been implemented + tested + are they working without errors.
Skateboard: Proof of concept version demonstrating viability of a complete project.
Wheel: Proof of concept of a (small) part of the project, parts of which are thus unimplemented. This must be individually testable and runnable.
CR: code review
RA: risk assesment
RMP: Risk mitigation plan

Capstone Assignment 1

Submit this form as a MS Word docx file to Amathuba.
Also check it in to your Gitlab repo as a MS word docx file, so that team members, tutors, and clients have access to it.

| Initial project plan [10% of total mark] Do not edit this document after submission to Amathuba |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Project name: | Resolution Visualisation (ResViz) |  |  |  |  |  |  |
| Team nickname | ClauseXI |  |  |  |  |  |  |
| Team names (first/last) | Nkambule |  | Letlape |  |  |  | Mbambo |
|  | Karabo |  | Tracey |  |  |  | Amahle |
| Student numbers | NKMKAR002 |  | LTLTRA001 |  |  |  | MBMAMA007 |
| Project description 1 or 2 lines | ResViz is a SAT Solver web-based application that visualises resolution clauses given a user knowledge base and a goal |  |  |  |  |  |  |
| Planned programming language(s) | Python for backend, Typescript for frontend |  |  |  |  |  |  |
| Git url | https://gitlab.cs.uct.ac.za/clausexi/resviz.git |  |  |  |  |  |  |
| Sprint length | 2 weeks |  |  |  |  |  |  |
| Describe non-backlog/non-coding work (filling in forms is not 'work') |  |  |  |  |  |  |  |
| Work item 1 | Research on Resolution and Propositional Logic |  |  |  |  |  |  |
| Person responsible | Karabo, Amahle |  |  |  |  |  |  |
| Add more non-backlog items as needed, you need as least as many of such items as there are team members. Only add 1 or 2 major items per team member. |  |  |  |  |  |  |  |
| Work item 2 | Use case diagram |  |  |  |  |  |  |
| Person responsible | Amahle |  |  |  |  |  |  |
| Add more non-backlog items as needed, you need as least as many of such items as there are team members. Only add 1 or 2 major items per team member. |  |  |  |  |  |  |  |
| Work item 3 | Sequence Diagram |  |  |  |  |  |  |
| Person responsible | Karabo |  |  |  |  |  |  |
| Add more non-backlog items as needed, you need as least as many of such items as there are team members. Only add 1 or 2 major items per team member. |  |  |  |  |  |  |  |
| Work item 4 | Analysis class diagram |  |  |  |  |  |  |
| Person responsible | Tracey |  |  |  |  |  |  |
| Risk analysis |  |  |  |  |  |  |  |
| Describe Risk 1 | Team member is unavailable due to illness, etc. do not remove or alter this risk. |  |  |  |  |  |  |
| Likelihood | Likely | Impact |  |  | Cheap |  |  |
| ARTA strategy | Reduce |  |  |  |  |  |  |
| Mitigations | Assign two people to critical path items, document code, keep project notes and daily tasks in a shared workspace that is updated daily. |  |  |  |  |  |  |
| Describe Risk 2 | Denial of Service (DoS) |  |  |  |  |  |  |
| Likelihood | Unlikely | Impact |  |  | Cheap |  |  |
| ARTA strategy | Accept |  |  |  |  |  |  |
| Mitigations | Limit the number of requests a user or IP address can make in a specific timeframe |  |  |  |  |  |  |
| Describe Risk 3 | Vulnerable third-party packages |  |  |  |  |  |  |
| Likelihood | Likely | Impact |  |  | Cheap |  |  |
| ARTA strategy | Reduce |  |  |  |  |  |  |
| Mitigations | Automated regular package updates |  |  |  |  |  |  |
| Describe Risk 4 | Unequal distribution of team workload |  |  |  |  |  |  |
| Likelihood | Likely | Impact |  |  | Cheap |  |  |
| ARTA strategy | Reduce |  |  |  |  |  |  |
| Mitigations | Monitor workload during daily scrum and assign a helper to a team member with a huge workload |  |  |  |  |  |  |
| Describe Risk 5 | Delay in client's feedback |  |  |  |  |  |  |
| Likelihood | Likely | Impact |  |  | Expensive |  |  |
| ARTA strategy | Avoid |  |  |  |  |  |  |
| Mitigations | Submit work early to the client and consistently check up with client for feedback days prior to the deadline. |  |  |  |  |  |  |
| Describe Risk 6 | Corrupt user file |  |  |  |  |  |  |
| Likelihood | Likely |  |  | Impact |  | Cheap |  |
| ARTA strategy | Reduce |  |  |  |  |  |  |
| Mitigations | Check files before proceeding with the rest of the processes |  |  |  |  |  |  |
| Project backlog items |  |  |  |  |  |  |  |
| Add as many backlog items as needed |  |  |  |  |  |  |  |
| Backlog item 1 |  |  |  |  |  |  |  |
| Name | Upload knowledge base (KB) |  |  |  |  |  |  |
| Description | The upload knowledge base feature allows the user to enter a set of formulas manually or import a KB file. The imported KB/typed KB will be stored in the system as an array for the duration of user’s use of the system. |  |  |  |  |  |  |
| Priority | High |  |  |  |  |  |  |
| Main developer | Amahle Mbambo |  |  |  |  |  |  |
| Estimated time | 1 day |  |  |  |  |  |  |
| Acceptance criteria (DoD): |  |  |  |  |  |  |  |
| Functionality | Store the knowledge base in the system's heap |  |  |  |  |  |  |
| Test cases | Upload valid txt, csv, tsv files, upload corrupt files, upload binary files |  |  |  |  |  |  |
| Client remarks |  |  |  |  |  |  |  |
| Approved by client | signature |  |  |  |  |  |  |
| Backlog item 2 |  |  |  |  |  |  |  |
| Name | Implement CNF Algorithm |  |  |  |  |  |  |
| Description | As a user, I want the formulas to be converted to CNF to simplify logical expressions and make SAT solvers run efficiently. |  |  |  |  |  |  |
| Priority | High |  |  |  |  |  |  |
| Main developer | Karabo Nkambule |  |  |  |  |  |  |
| Estimated time | 1 day |  |  |  |  |  |  |
| Acceptance criteria (DoD): |  |  |  |  |  |  |  |
| Functionality | KB formulas are converted to CNF and used for resolution thereafter |  |  |  |  |  |  |
| Test cases | Valid non-CNF formulas, CNF formula |  |  |  |  |  |  |
| Client remarks |  |  |  |  |  |  |  |
| Approved by client | signature |  |  |  |  |  |  |
| Backlog item 3 |  |  |  |  |  |  |  |
| Name | Enter a logical query |  |  |  |  |  |  |
| Description | As a user, I want to enter a logical formula that I would like the SAT solver to resolve. |  |  |  |  |  |  |
| Priority | High |  |  |  |  |  |  |
| Main developer | Amahle Mbambo |  |  |  |  |  |  |
| Estimated time | 1 day |  |  |  |  |  |  |
| Acceptance criteria (DoD): |  |  |  |  |  |  |  |
| Functionality | Store the logical formulas in system's heap. |  |  |  |  |  |  |
| Test cases | Test using irrelevant logical operators, complex formular, negation of literal formula, single literal. |  |  |  |  |  |  |
| Client remarks |  |  |  |  |  |  |  |
| Approved by client | signature |  |  |  |  |  |  |
| Backlog item 4 |  |  |  |  |  |  |  |
| Name | Visualise clauses |  |  |  |  |  |  |
| Description | Frontend visualises the clauses and the relationships between them so that the learner can see how a resolution progresses. |  |  |  |  |  |  |
| Priority | Medium |  |  |  |  |  |  |
| Main developer | Tracey Letlape |  |  |  |  |  |  |
| Estimated time | 4 days |  |  |  |  |  |  |
| Acceptance criteria (DoD): |  |  |  |  |  |  |  |
| Functionality | Display dashboard with the clauses and highlights the next clause to be resolved. |  |  |  |  |  |  |
| Test cases | Display initial clauses, highlight complementary literals, add generated clause to visualisation, next-step control, empty resolution history |  |  |  |  |  |  |
| Client remarks |  |  |  |  |  |  |  |
| Approved by client | signature |  |  |  |  |  |  |
| Backlog item 5 |  |  |  |  |  |  |  |
| Name | Project Portability |  |  |  |  |  |  |
| Description | As a user, I want to be able to export the whole resolution steps in a pdf form for later reference |  |  |  |  |  |  |
| Priority | Low |  |  |  |  |  |  |
| Main developer | Karabo Nkambule |  |  |  |  |  |  |
| Estimated time | 2 days |  |  |  |  |  |  |
| Acceptance criteria (DoD): |  |  |  |  |  |  |  |
| Functionality | The pdf is successfully exported, viewable, not corrupted. |  |  |  |  |  |  |
| Test cases | The export feature generated the pdf formatted file; the file is viewable. |  |  |  |  |  |  |
| Client remarks |  |  |  |  |  |  |  |
| Approved by client | signature |  |  |  |  |  |  |
| Backlog item 6 |  |  |  |  |  |  |  |
| Name | Dark Mode |  |  |  |  |  |  |
| Description | As a user, I would also like to change the system theme to cater to my preferences. |  |  |  |  |  |  |
| Priority | Low |  |  |  |  |  |  |
| Main developer | Amahle Mbambo |  |  |  |  |  |  |
| Estimated time | 1 day |  |  |  |  |  |  |
| Acceptance criteria (DoD): |  |  |  |  |  |  |  |
| Functionality | Changes the system theme into dark mode. |  |  |  |  |  |  |
| Test cases | Test changing to dark mode, test changing back to light mode |  |  |  |  |  |  |
| Client remarks |  |  |  |  |  |  |  |
| Approved by client | signature |  |  |  |  |  |  |
| Backlog item 7 |  |  |  |  |  |  |  |
| Name | CNF Visualisation |  |  |  |  |  |  |
| Description | As a user, I would also like to be able to visualise the CNF conversion to see if there are steps that I might have missed. |  |  |  |  |  |  |
| Priority | Low |  |  |  |  |  |  |
| Main developer | Karabo Nkambule |  |  |  |  |  |  |
| Estimated time | 1 day |  |  |  |  |  |  |
| Acceptance criteria (DoD): |  |  |  |  |  |  |  |
| Functionality | Displays the CNF converted formulas. |  |  |  |  |  |  |
| Test cases | Test correctness of rules applied, test correctness of rules order, |  |  |  |  |  |  |
| Client remarks |  |  |  |  |  |  |  |
| Approved by client | Signature |  |  |  |  |  |  |
| Backlog item 8 |  |  |  |  |  |  |  |
| Name | Implement resolution algorithm |  |  |  |  |  |  |
| Description | As a user, I want to know whether my query is satisfiable given the knowledge base. |  |  |  |  |  |  |
| Priority | High |  |  |  |  |  |  |
| Main Developer | Tracey Letlape |  |  |  |  |  |  |
| Estimated Time | 2 days |  |  |  |  |  |  |
| Acceptance Criteria (DoD): |  |  |  |  |  |  |  |
| Functionality | Looks at clauses with complementary literals, resolves them until an empty clause is reached or all clauses have been evaluated |  |  |  |  |  |  |
| Test Cases | Give a formula that is satisfiable and one that is not. |  |  |  |  |  |  |
| Client Remarks |  |  |  |  |  |  |  |
| Approved by client |  |  |  |  |  |  |  |
| Backlog item 9 |  |  |  |  |  |  |  |
| Name | Backend API |  |  |  |  |  |  |
| Description | The reusable backend API transfers knowledge bases and goals from the frontend to the logic components and returns CNF clauses, resolution steps and results. |  |  |  |  |  |  |
| Priority | High |  |  |  |  |  |  |
| Main Developer | Tracey Letlape |  |  |  |  |  |  |
| Estimated Time | 1 week |  |  |  |  |  |  |
| Acceptance Criteria (DoD) |  |  |  |  |  |  |  |
| Functionality | Allow frontend to send logical formulas and project data to the backend and receive processed results such as CNF clauses, resolution eps, validation errors, and satisfiability outcomes. |  |  |  |  |  |  |
| Test Cases | API accepts valid requests, invalid formula handling, CNF conversion resolution execution, empty knowledge base |  |  |  |  |  |  |
| Client Remarks |  |  |  |  |  |  |  |
| Approved by client |  |  |  |  |  |  |  |
| Add more backlog items as needed. A backlog item must always be completable in a single sprint. Remember: these are all backlog items for the entire project. During the project new items may be added or removed as needed, but only in consultation with the client! |  |  |  |  |  |  |  |
| GenAI declaration |  |  |  |  |  |  |  |
| Did you use GenAI | No |  |  |  |  |  |  |
| Describe use | Describe the nature and extent of GenAI use and the specific model used. You are allowed to use GenAI, but you must adhere to the GenAI policy shown on the CSC3003S Amathuba site. |  |  |  |  |  |  |
| Add any diagrams or analysis as requested by your client e.g.: entity-relationship diagram for a database application or: data flow diagram for a data-oriented-application Analysis class diagram for OOP design Sequence diagram for the flow of the events in the system Use case diagram for how the user interacts with the system |  |  |  |  |  |  |  |
| Add any citations as needed |  |  |  |  |  |  |  |